Sundayz

Sermon-to-Content Pipeline — Project Status Document

Last updated: April 2026   |   Owner: Ozzy Cardenas   |   Codebase: ~/code/Sundayz

# The Goal

Sundayz is a content automation tool for churches. Paste a YouTube URL for a Sunday sermon — get back a full week of social content, devotionals, short video clips, and audio snippets, all automatically generated and ready to publish.

The core user flow:

- Paste a sermon YouTube URL

- Sundayz downloads and transcribes the audio (Whisper)

- Claude analyzes the transcript — extracts key themes, quotes, scripture references

- AI generates a week of content: Instagram captions, devotionals, tweet threads, email copy

- Remotion renders short video clips with captions

- ElevenLabs generates audio devotionals

- Everything lands in a dashboard for review and one-click publish

# Where We're At

The scaffolding is complete. The monorepo structure, auth system, and package architecture are all in place — but the actual pipeline logic inside each package has not been implemented yet.

| Component | Status |
| --- | --- |
| Monorepo (Turborepo) | ✓ Scaffolded |
| Next.js app (web) | ✓ Running — auth pages + dashboard route |
| Supabase Auth + SSR | ✓ Configured and working |
| Pipeline package structure | ✓ Folder skeletons created |
| Remotion compositions | ✓ Started (skeleton only) |
| pipeline-transcription | ⏳ NOT implemented — throws error |
| pipeline-ai | ⏳ NOT implemented — throws error |
| pipeline-video | ⏳ NOT implemented — throws error |
| pipeline-voice | ⏳ NOT implemented — throws error |
| Home page (YouTube input) | ⏳ Placeholder only |
| Content review dashboard | ⏳ Not built |

# Where We Left Off

The last session identified pipeline-transcription as the first thing to build. All downstream packages (AI, video, voice) depend on having a working transcript first.

The transcribeSermon() function needs to:

- Accept a YouTube URL as input

- Download audio using yt-dlp

- Extract audio track via FFmpeg

- Send audio to OpenAI Whisper

- Return a Transcript object with text + word-level timestamps

- Timestamps are needed for video clip generation downstream

Note: The OPENAI_API_KEY environment variable also needs to be set before the transcription step can run. The .env file should be configured before testing.

# What's Next

Recommended build order — each step unlocks the next:

| # | Task | Details |
| --- | --- | --- |
| 1 | Implement pipeline-transcription | transcribeSermon(url): downloads audio via yt-dlp, extracts with FFmpeg, transcribes via Whisper. Set OPENAI_API_KEY first. |
| 2 | Implement pipeline-ai | analyzeSermon(transcript): Claude extracts themes, key quotes, scripture refs. generateContent(): produces 7 days of captions, devotionals, email copy, tweet threads. |
| 3 | Build sermon input UI | Home page needs a YouTube URL input form that kicks off the pipeline and shows progress. |
| 4 | Implement pipeline-video | Remotion renders short clips using transcript timestamps to auto-cut key moments with captions. |
| 5 | Implement pipeline-voice | ElevenLabs generates audio devotionals from the AI-written text. |
| 6 | Build content review dashboard | Let Ozzy review, edit, and approve generated content before publishing. |
| 7 | Publishing integrations | Connect to Instagram, Twitter/X, email platforms for one-click publish. |

# Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Monorepo | Turborepo | Manages packages and build pipeline |
| Web App | Next.js 16 + TypeScript | Frontend + API routes |
| Auth | Supabase Auth + SSR | Login, sessions, user management |
| Transcription | OpenAI Whisper | Convert sermon audio to text |
| AI / Content | Claude (Anthropic) | Analyze sermon, generate content |
| Video | Remotion | Programmatic video clip rendering |
| Voice | ElevenLabs | Text-to-speech audio devotionals |
| Audio/Video tools | yt-dlp + FFmpeg | Download and process YouTube audio |
| Codebase location | ~/code/Sundayz | Local Mac |